Overview

# HRMS + Project Management Platform

A planning document — module scope, tech stack, and architecture, drafted for review before any build work starts

## Overview

This is a unified internal platform combining a full HRMS (employee records, leaves, assets, documents, trainings, org hierarchy) with a Projects & Clients module suited to a consulting company running IAM, DevOps, and Cyber Security engagements. It tracks which employees are assigned to which projects and clients, alongside the standard HR functions.

Currently around 30–300 employees, but growth is the point, not an edge case: the goal is 300+ and beyond, so the data model, database choice, and architecture are chosen up front to scale that far without a redesign later — not tuned narrowly for today's headcount. Today everything is tracked manually — paper, memory, and scattered online sheets. The aim is a single window that replaces all of that: one system of record, no spreadsheets, no separate notes.

A custom build was deliberately chosen over an existing open-source HRMS (Frappe HR/ERPNext was evaluated and set aside) — see the closing note for why. Priority: fully free to run, self-hostable now, and portable later to a company domain or platforms like Netlify/Render without a rewrite.

## Where Each Feature Came From

Being transparent about this: the plan is a mix of what you asked for and what I added based on what similar systems typically need. Nothing below is set in stone — cut or add freely.

From you, directly:

- Employee management, including employment type (intern / full-time / part-time) and reporting hierarchy

- Leave management

- Asset management

- Document management

- Training management

- Projects tagged by domain (IAM / DevOps / Cyber Security)

- Client records

- Employee-to-project assignment

Added by me, folded into the plan:

- Role-based access control (Admin / HR / Manager / Employee) — without this, "everything in one system" also means everyone sees everything, which usually isn't what a company wants

- Onboarding workflow, and a structured exit/clearance workflow on the way out (asset return, access revocation, document handover) — quietly important for a security company's own hygiene

- Audit log of sensitive actions

- Dashboards & reports (headcount, leave calendar, project allocation, training/cert compliance, bench utilization)

- Notifications (leave approvals, document/training/certification expiry, contract renewals, assignment changes)

- Holiday calendar alongside leave management

- Certifications tracking (CISSP, AWS/Azure/GCP, CEH, etc.) with expiry and renewal reminders

- Skill matrix per employee (which IAM/DevOps/CyberSec tools/technologies they're strong in), so staffing a project is a search instead of a memory exercise

- Bench/utilization view — at a glance, who's unassigned or under-allocated right now

- Client contract (MSA/SOW) tracking — contracts, start/end dates, and renewal alerts per client, linked to their projects

- Lightweight recruitment tracker — candidate pipeline for open roles

All of these are now reflected in the Modules & Features and Roadmap sections below.

## Modules & Features

1. Employee Management — Employee profiles (personal info including date of birth, contact, emergency info), employment type (intern / full-time / part-time / contractor), department and designation, reporting manager, and an interactive org hierarchy chart — click any employee's name or node, anywhere in the chart, and it opens their full profile directly. Also includes onboarding workflow, employment history, and a skill matrix per employee (IAM/DevOps/CyberSec tools and technologies they're strong in) so staffing a project is a search, not a guess.

2. Leave Management — Configurable leave types (casual, sick, earned, unpaid, etc.), leave balances and accrual rules, request/approval workflow, team leave calendar, holiday calendar.

3. Asset Management — Company assets (laptops, monitors, ID cards, software licenses), assignment to employees, condition/status tracking, return and audit trail — automatically flagged for return during offboarding.

4. Document Management — Employee documents (offer letters, ID proofs, certificates, contracts) with expiry tracking, company-wide documents (policies, templates), access control by role — automatically checked for handover during offboarding.

5. Training & Certifications Management — Training programs and schedules, enrollment, completion tracking, and certifications (CISSP, AWS/Azure/GCP, CEH, etc.) with expiry and renewal reminders — the kind of thing clients often ask to see proof of. Mandatory-training and cert-compliance views.

6. Project & Client Management — Projects tagged by domain (IAM / DevOps / Cyber Security), client records with contract (MSA/SOW) tracking (start/end dates, renewal alerts), employee-to-project assignment, project status and timeline, and a bench/utilization view — at a glance, who's unassigned or under-allocated right now.

7. Recruitment / Hiring Pipeline — Candidate pipeline for open roles (applied → interview → offer), so hiring itself comes off spreadsheets as the company grows; converts cleanly into a new Employee record on hire.

8. Exit & Clearance Workflow — A structured checklist when someone leaves: asset return (from Asset Management), access revocation, document handover — the mirror image of onboarding.

9. Roles, Permissions & Hierarchy — Role-based access control (e.g. Admin, HR, Manager, Employee, Project Lead), scoped visibility (a manager sees their team, an employee sees only themselves), audit log of sensitive actions.

10. Dashboards & Reports — Headcount and attrition, leave calendar overview, asset inventory, project allocation and bench/utilization by employee/domain, training and certification compliance, hiring pipeline status.

11. Notifications — In-app and email alerts for leave approvals, document/training/certification expiry, contract renewals, and project or assignment changes — plus birthday reminders: the team gets an in-app nudge, and the employee automatically receives a birthday wish email on the day, no one needing to remember.

(Time tracking, billing/invoicing, and a client portal remain later-phase items — see Roadmap.)

## Recommended Tech Stack

Everything below is free and open-source, with no mandatory paid tier at this scale.

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite, Tailwind CSS | Deploys as a static build — drops directly onto Netlify, Vercel, or any web server; huge ecosystem, easy to hire/train for |
| Backend | Node.js + NestJS (TypeScript) | Structured, modular by design (fits cleanly onto the module list above); same language as the frontend, easing maintenance by one team; runs anywhere — Docker, Render, Railway, or a bare VM |
| Database | PostgreSQL, via Prisma ORM | Free, robust, relational — a natural fit for employees/leaves/assets/projects and their relationships; portable (self-hosted, or free tiers on Render/Supabase/Neon) |
| File storage | MinIO (self-hosted, S3-compatible) or Cloudflare R2 free tier | For employee/company documents; swappable later for AWS S3 with no code change (S3-compatible API) |
| Authentication | JWT-based auth with role-based access control, built in-house | No paid identity provider required at this scale; can add SSO/Keycloak later if needed |
| Hosting (self-hosted) | Docker Compose on a single VM or on-prem server | One command deploys frontend, backend, database, and file storage together |
| Hosting (future/flexible) | Frontend → Netlify/Vercel; Backend → Render/Railway/Fly.io; DB → managed Postgres free tier | Same codebase, no rewrite — only environment variables and a build step change |

## Architecture

A decoupled architecture is used deliberately, because it is what makes "self-host now, move to Netlify/Render later" possible without redesigning anything:

- The frontend is a static build (plain HTML/CSS/JS output) that talks to the backend only through a REST API. Static builds can be hosted almost anywhere for free.

- The backend is a stateless API server that can run in a Docker container — identical whether that container sits on your own VM or on a platform like Render.

- The database and file storage are the only stateful pieces, kept behind standard protocols (PostgreSQL wire protocol, S3 API) so they can be swapped between self-hosted and managed free tiers without touching application code.

This also naturally enforces good separation for role-based access, since every request passes through one authorization layer in the backend rather than being scattered across pages.

## Design Direction

You pointed me to offshoremitra.com, so I opened it. Its identity: a dark navy hero with a blue-to-cyan gradient on key phrases, soft pill-shaped badges ("AWS · Azure · GCP", "DevOps & SRE"), a clean geometric sans-serif typeface, rounded gradient call-to-action buttons, and a light, airy card grid underneath for services and testimonials — confident and technical, but not cluttered.

Carrying that into the HRMS, one adjustment is worth flagging: a dark, high-contrast hero is great for a five-minute marketing visit, but an internal tool people stare at for hours a day generally works better on a light, low-fatigue background, with the brand identity expressed through color and accents rather than the whole canvas. So the proposed direction is:

- Login/landing screen — matches the website closely: the dark navy gradient hero, the same blue-to-cyan accent gradient on the product name, pill-style badges for quick stats (e.g. "142 Employees · 18 Active Projects").

- Main application shell — light background for day-to-day readability, with the website's navy used for the sidebar/header, and the blue-to-cyan gradient reserved for primary buttons, active nav states, and key data highlights (matching the site's own restraint — it uses that gradient sparingly, on the words that matter).

- Typography & shape language — same clean sans-serif, rounded corners, and pill-shaped badges/tags carried through to status chips (e.g. leave status, project status).

- Optional dark mode — since the brand already has a strong dark look, a full dark theme matching the marketing site is a natural (and cheap) later addition, not just a login-screen moment.

This keeps the HRMS unmistakably "yours" the moment someone logs in, without fighting against basic usability for a tool used all day.

## Roles & Access (proposed starting hierarchy)

- Admin — full access, including RBAC configuration and audit logs.

- HR — full access to employee, leave, asset, document, and training modules.

- Manager / Project Lead — full visibility into their direct reports and assigned projects; can approve leave for their team.

- Employee — self-service: own profile, leave requests, assigned assets/documents/trainings, and their own project assignments.

This maps onto your actual org chart once finalized — exact roles and approval chains are one of the open decisions below.

## Build Roadmap — Sprint by Sprint

Built as a series of small, testable sprints rather than a few big phases: each sprint ships one feature, you use/test it for real, and only once it's confirmed working do we start the next one. Order can be reshuffled at any point — this is the proposed default sequence, not a fixed contract.

| Sprint | Delivers | You'll know it's ready when |
| --- | --- | --- |
| 0 — Foundation | Project scaffolding, login/auth, empty app shell | You can log in and see a blank home screen |
| 1 | Employee Management (profiles, employment type) | You've added/edited a handful of real employees |
| 2 | Org hierarchy — interactive chart | Chart renders correctly; clicking a name opens that profile |
| 3 | Roles & Permissions | Logging in as different roles shows each the right (and only the right) data |
| 4 | Leave Management | A leave request can be submitted, approved/rejected, and shows on the calendar |
| 5 | Project & Client Management (core) | A project can be created, a client attached, employees assigned |
| 6 | Bench/utilization view | The view correctly shows who's assigned vs. free right now |
| 7 | Asset Management | An asset can be assigned to someone and marked returned |
| 8 | Document Management | A document can be uploaded, viewed, and its expiry flagged |
| 9 | Training & Certifications | Enrollment, completion, and a cert expiry reminder all work |
| 10 | Notifications (incl. birthdays) | A leave approval and a birthday email both actually arrive |
| 11 | Dashboards & Reports | Headcount, leave, and project numbers match reality |
| 12 | Client contracts + Exit & Clearance workflow | A contract renewal alert fires; an offboarding checklist runs end to end |
| 13 | Recruitment pipeline | A candidate can be moved through each pipeline stage |

Later, only if wanted: time tracking, billing/invoicing, client portal, SSO — each its own future sprint once the core system is live and actually being used day to day.

## Proposed Defaults — Confirm or Adjust

Rather than block on every detail, most of these are handled by making the feature itself configurable — so the real policy can be entered after launch, by HR, with no developer involved. Only one item genuinely needs your input before Phase 1 starts.

Needs your input:

- Where Phase 1 will actually run — a spare machine, a free-tier VM, or a specific on-prem server. This decides the deployment instructions, so it's the one true blocker.

Proposed defaults (configurable later, not hardcoded — flag anything you'd rather fix now):

| Item | Default approach |
| --- | --- |
| Leave policy | Leave types, accrual, and carry-forward rules are admin-configurable from day one, not hardcoded — so your exact policy can be entered without touching code |
| Approval chain | Single-level: direct manager approves leave and confirms project assignments; Admin can override anything |
| Branding | Neutral default theme; logo, company name, and primary color are swappable from settings whenever you have them ready |
| Notifications | In-app notifications for Phase 1 (zero cost, zero setup); email added in Phase 2 via a free-tier transactional email service or your own SMTP |
| Phase 3 groundwork | Data model is designed now to anticipate time tracking, billing, and a client portal, even though those aren't built until Phase 3 — cheap to plan for, expensive to retrofit |

## Note on Frappe HR / ERPNext

You'd tried Frappe HR before and moved on from it, so this plan goes with a custom build rather than an existing open-source HRMS — which also gives full control over the Projects & Clients module, since that part is specific to your business and isn't something off-the-shelf HR platforms model well.

## Suggested Names

Decided: MitraHR. Simple, immediately on-brand, and easy to rename later if needed (name/logo/colors are config, not hardcoded — see below).

Other directions considered, kept here for reference in case this changes:

| Name | Why it fits |
| --- | --- |
| MitraHR (chosen) | Clearly "made by Offshore Mitra, for Offshore Mitra" |
| MitraOS | "OS" captures the idea directly — the operating system running the whole company underneath |
| Omnia | Latin for "everything" — matches "manage almost everything," and echoes your own name |
| MitraSphere | Suggests one self-contained world holding people, projects, and clients together |
| MitraPulse | Implies a living, up-to-date system — common connotation in HR tooling |
| MitraNexus | Positions it as the connecting hub between employees, projects, and clients |

## Naming Now vs. Selling It Later

Can it be renamed later? Yes, cheaply. The app name, logo, and colors will be built as configuration, not hardcoded strings scattered through the code — so going from a placeholder name today to a market-ready brand later is a settings change, not a rebuild. No name needs to be treated as final right now.

Decision: build single-company for now. Turning this into a product sold to other companies later would need per-customer data isolation ("multi-tenancy"), plus things this plan hasn't scoped at all — self-serve signup, subscription billing, per-customer branding, and materially more security hardening for a public-facing product. Rather than build that speculatively, Phase 1 stays a single-company system — simpler and faster — with the multi-tenant redesign taken on later, as a dedicated project informed by real usage, if and when a resale decision is actually made. Ordinary good practice (avoiding needlessly hardcoded assumptions in the data model) is followed anyway, but no multi-tenant scaffolding is built now.